SITE SPECIFIC RECOMMENDATIONS

WEST	REGION:	West District

LOCATION		Merrill Park															Ward 27

| INVENTORY # | BUILT | DEFICIENCIES | RECOMMENDATIONS | COST ESTIMATE |  |  | OTHER |
| --- | --- | --- | --- | --- | --- | --- | --- |
| DESCRIPTION |  |  |  | REPAIRS | LABOUR | BASE | CONSIDERATIONS |
| PLG01SSM |  | -improper spacing | -remove one belt, adjust spacing |  | 1 |  |  |
| 1 Belt, 2 Baby |  | -S-hooks | -replace | 10 | 1 |  |  |
|  |  | -play surface on frame | -install angled wood | 100 | 2 |  |  |
| PLG02SRM |  | -play surface on all top rail | -install 1” strip | 100 | 2 |  |  |
| Sr. Cr. Structure |  | -chain ladder anchor exposed | -bury anchor |  | 2 |  |  |
|  |  | -chain pulley not up to standard | -remove |  | 1 |  |  |
|  |  | -no barriers on platform | -install 7 pickets | 100 | 1 |  |  |
|  |  | -no barriers on stairs | -install 16 pickets | 200 | 2 |  |  |
|  |  | -play surface on head posts | -install caps | 100 | 2 |  |  |
| Base Material |  | -compacted | -rototill, add base 8T |  | 8 | 120 |  |
|  |  | -non sufficient safety zone | -excavate |  | 16 | 1000 |  |
| TOTAL COST |  |  |  | 610 | 38 | 1120 |  |

File Name: K:\PLAY\ETOBI\SOUTH\WARD27\MERRILL